The Tapestry — Open Work Checklist

Generated 2026-05-06 — post marathon-session prune

TOP PRIORITY — Playtest carry-over

☐  PCs riding Minnie don't move with her. Passengers in vehicle footprint should follow with offset preserved.

Design call: stickiness vs. explicit mount/disembark; what happens on incompatible terrain.

☐  Random character — Medic produces no First Aid skill.

Likely a wording mix-up — XSE has no "First Aid" skill; Medic seeds Medicine*. Confirm with player before chasing.

BUGS — Need repro / decision before code

☐  Initiative lag. Perceived delay between End-Turn and the next combatant going active. Needs solo repro on your machine.

☐  Damage calc spot-check. Reported "2+2d6 (6) = 8 raw → should be 7/7". Need screenshot of the actual log row.

☐  Failed skill checks still leave 2 actions. Code traces clean; need char + skill + [consumeAction] console log from playtest.

☐  Tactical map mouse-pan via drag — broken. WASD works; click-drag on empty cell doesn't. Multiple ship+revert; "no fix path identified."

☐  HP render lag — previous-session follow-up. Possibly already fixed by optimistic-local-patch sweep; needs runtime re-verification.

PARTIALS — Finish what's started

☐  Modal unification. Normalize Stabilize, Distract, Coordinate, Group Check, Gut Instinct, First Impression to <RollModal>. (Recruit + Stress/Breaking/Lasting/Wound shipped.)

☐  Hide-NPCs reveal UX. Folder-level "Reveal all in folder" + panic button "reveal entire roster." (Multi-select bar + auto-reveal-on-Start-Combat shipped.)

☐  Featured items. Thriver promote-to-featured for forum threads + war stories. (Module featured shipped.)

☐  DZ canon layer. District Zero–specific canon scope/UX. (Generic is_canon badge shipped.)

☐  DZ timeline visualization. Chronological page surfacing world-event timeline pins. (Timeline category + sort_order shipped.)

☐  Play stats per module. Track session count + avg player count. (Subscriber count shipped.)

☐  Tier C1. Single snapshot RPC for table-page mount. (Parallelization shipped via 96a66b2.)

☐  In-app SRD search. SRD content is structurally complete; /rules/* just needs a search UI on top of it.

☐  Thriver godmode UI sweep — surface 5 of 5. Character-sheet edit affordance for non-owned PCs. (Surfaces 1–4 shipped 92f9243.)

OLDER BUGS — Genuinely open

☐  Gut Instinct results presentation needs rework.

Design discussion: narrative card vs. sheet overlay vs. GM DM.

☐  Inventory migration — auto-convert old string equipment to structured items on load.

☐  Allow characters in multiple campaigns.

☐  Transfer GM role. Move ownership of a campaign without starting over.

☐  Player-facing NPC card on Show All click. Currently opens GM-editable view; players should get read-only.

UX / POLISH

☐  Streamline /login → /table. Live-Now banner shipped (66f75e5); deep-link / "Resume last session" tile still open as alternatives.

☐  King's Crossing Mall — tactical scenes (mall complex maps).

☐  King's Crossing Mall — handouts (broadcasts, journals, ham-radio transcripts).

☐  CMod Stack reusable component. Extract from Recruit modal; reuse in Grapple, First Impression, main Attack.

☐  GM force-push view to players. Switching campaign ↔ tactical or scene A ↔ B should propagate to all viewers. (Partial: 0673699 adds scene_activated broadcast.)

☐  Multi-round haggling. Barter currently single-roll.

☐  Character Evolution / CDP Calculator. Post-creation growth tool; spend earned CDP on attribute / skill / trait raises.

PRE-TESTER POLISH

☐  Cost-containment alarm. Supabase 75% quota + Vercel bandwidth alert. ~30 min vendor-portal config.

☐  Demo / sample campaign for first-time GMs. ~2-3 hours.

☐  Beginners' guide /welcome links. docs/beginners-guide.{txt,docx} drafted on disk; commit + surface chapter links.

☐  [DONE 2026-05-08C] Domain verification spot-check on Resend - verified via Cloudflare DNS, MX/SPF/DKIM all green.

☐  [DONE 2026-05-08C] Wire Resend as Supabase Auth SMTP provider. Cloudflare DNS migration replaced Wix; Resend domain verified; Supabase Custom SMTP wired (smtp.resend.com:465). Email-confirmation gate live.

☐  End-to-end smoke pass — signup → /firsttimers → /welcome → /characters/new → /map → first whisper.

☐  Quick Reference card on /welcome. Placeholder needs CDP / WP-RP / Stress / Inspiration cheat sheet + SRD/CRB links.

SECURITY HARDENING - Linter follow-ups

Tier 1+2 cleared 2026-05-08C via sql/security-hardening-2026-05-08.sql (~120 of ~130 linter warnings closed). Tier 3 remaining:

☐  HaveIBeenPwned password-leak protection. Supabase dashboard - Authentication - Attack Protection - toggle Prevent use of leaked passwords ON. 1-click. Free.

☐  Public-bucket SELECT policy tightening. 9 storage buckets (account-avatars, campaign-npcs, character-portraits, module-covers, object-tokens, portrait-bank, session-attachments, tactical-maps, war-stories) allow listing all files. URL access still works without listing - listing exposes file inventory. Per-bucket UX decision needed.

PIN / MAP

☐  Pin-image migration from base64 → Supabase Storage. (Character-photo migration tool exists; pin equivalent doesn't.)

☐  Timeline sort_order management UI. Drag-to-reorder for Thrivers; currently hardcoded via SQL.

TOOLS

☐  Manual crop control — drag-to-select instead of auto center-crop.

☐  More tools — handout generator, token template maker, roll table randomizer.

PHASE 4 (Campfire) — Tail

☐  Full-text search across Forums / War Stories / LFG.

☐  Reactions on War Stories + LFG.

☐  Comment threading on War Stories + LFG (Forums has it; others flat).

☐  Formal campaign_invitations accept/reject flow.

☐  LFG filters by setting + schedule.

☐  DZ community layer — approved player Rumors visible to all DZ campaigns.

PHASE 5 — MODULE SYSTEM

Phase D — Monetization

☐  Free / Paid / Premium pricing.

☐  Licensed GM permission unlocks paid modules.

☐  Author payout flow, referral tracking.

Phase E — Extras

☐  GM Kit Export v2 — printable PDF + module zip.

☐  Module + Community cross-publish.

☐  In-session GM toolkit — scene switcher, roster, handouts panel, roll tables linked to dice roller.

☐  Third-party module import (Roll20 / Foundry → Tapestry).

Phase F — GM Adventure Authoring Toolkit

☐  Story Arc form — guided 4-question creation surface.

☐  NPC quick-build inline forms.

☐  Map quick-build — drop new tactical scene from inside a beat.

☐  Handout quick-build.

☐  Encounter quick-build.

☐  Route tables — leg-by-leg encounters with roll-target each.

☐  Adventure preview — "play test mode."

☐  Publish Adventure — terminal step on Story Arc form.

TACTICAL MAP — Long-term

☐  Line of sight Phase 3 (polygon vision mask). Audit scheduled 2026-05-10.

Lv4 Skill Traits — Xero-blocked, ships together

☐  Inspiration Lv4 "Beacon of Hope" — auto +4 to Morale.

☐  Psychology* Lv4 "Insightful Counselor" — auto +3 to Morale.

☐  Generic Lv4 Trait surface on the character sheet.

☐  Auto-application hooks for any other Lv4 Trait.

☐  Barter Lv4 cheat-doubling.

CODE HEALTH

☐  Split table page into subcomponents. Currently 10,542 lines (was 5,365 when first deferred — it grew, didn't shrink). High risk; needs a clean day.

☐  Debounce realtime callbacks. Optimization-only.

DISCUSSION / UNDECIDED

☐  NPC health as narrative feeling. Deferred 2026-04-26; re-open if a different framing comes up.

☐  Decide on hide-NPCs flag. Global "reveal to players" boolean vs. per-instance reveal events.

TOP-LEVEL /todo.md (mostly stale)

☐  VERIFY + APPLY sql/initiative-order-rls-members-write.sql (Nana attack-doesn't-advance bug).

☐  APPLY sql/player-notes-session-tag.sql.

LONG-TERM ROADMAP (Phases 6-11) — Aspirational, not "open work"

Phase 6

☐  LFG matching by setting + playstyle.

☐  Session scheduling — calendar view.

☐  The Gazette — auto campaign newsletter.

☐  Between-session experience.

☐  Subscriber tiers — Free / Paid / Premium.

☐  Graffiti — Distemper-branded reactions.

Phase 7 — Ghost Mode Advanced

☐  Ghost-to-Survivor funnel analytics.

☐  A/B test soft wall messaging.

☐  QR-scanner onboarding flow.

☐  Reactivate /firsttimers onboarding page.

Phase 8 — Physical Products

☐  Chased QR codes — fold-out map deep-links.

☐  Anonymous preview for QR scanners without accounts.

☐  Chased module — pre-populated with Delaware content.

☐  Mongrels sourcebook upload, seed pins/NPCs.

☐  Physical product landing pages.

Phase 9 — Maturity

☐  Contextual rules links from sheet + dice roller.

☐  Mobile optimization pass.

☐  Mobile dice roller.

☐  Global search across characters / campaigns / pins / NPCs / Campfire.

Phase 10 — Future Platforms

☐  Displaced — space setting on separate platform.

☐  Extract @xse/core monorepo.

☐  Each setting gets own domain + branding.

Phase 11 — Cross-Platform Parity

☐  Campaign Calendar — date-gated lore events.

☐  Roll20 Export — sheet HTML/CSS/JS, ZIP exporter, ingest.

Campaign Calendar Backburner — Revisit triggers

☐  Skip Week → community frozen 4+ sessions.

☐  World events that should've ended still applying CMod.

☐  "X days passed" → automatic ration / weather / community drift.

☐  Encumbrance tick auto-fire on time advancement.

☐  DB: campaign_clock table or jsonb on campaigns.

☐  Helper lib/campaign-clock.ts with advance(campaignId, hours).

☐  Clock widget in table page header.

☐  Migrate Time button from Inventory #1 to unified clock.

SHIPPED IN 2026-05-06 SESSION (pruned from above)

✓ Perception/Gut Instinct auto-pick active PC during combat (c8bfd0f)

✓ Perception/Gut: skip picker when only 1 eligible PC (22fd795)

✓ First Impression auto-fires on NPC pick when PC clear (7880fdc)

✓ GM Notes popout — read-only (3de55d8)

✓ GM Notes popout — every field editable (c4610ad)

✓ GM Notes description font bump 14 → 17px (6200fb2)

✓ Story page button order (3de55d8)

✓ GM Notes button in /table GM Tools dropdown (3de55d8)

✓ GM Tools → Restore to Full Health speedup (already done — Promise.all + optimistic patches)

✓ Sequence guards on useRollsFeed.refetch + useChatPanel.refetch (d4a97e1)

✓ Thriver godmode UI sweep, 4 of 5 surfaces (92f9243)

SUMMARY

Top priority: 2 (1 design call, 1 confirm-with-player)

Bugs needing repro: 5

Partials to finish: 9

Older bugs: 5

UX / polish: 7

Pre-tester polish: 6

Pin / map / tools: 4

Phase 4 tail / Module Phases D-F: 21

Tactical map long-term + Lv4 (Xero-blocked): 6

Code health: 2

Discussion: 2

Stale top-level repo: 2

Long-term roadmap (Phases 6-11): ~25

Realistic short-term: ~30 items not blocked on Lv4 / repro / roadmap.

This-week sprint: 6 pre-tester polish + 3-4 partials = 9-10 item sprint.

end of checklist